Project Briefing

Multimodal Manufacturing Intelligence & Video Search with RAG

Prepared for team review  •  Recommendation: PROCEED

# 1. Executive Summary

We propose building a system that answers natural-language questions by retrieving evidence from manufacturing videos, images, and technical documents (manuals, SOPs, maintenance reports), then generating a grounded answer with traceable sources — including the exact video timestamp where relevant. This combines multimodal retrieval, temporal video localization, and RAG in one coherent pipeline, rather than a simple chatbot-over-PDFs project.

The plan has been fact-checked against the underlying research: two of the six originally proposed datasets were found to be either non-existent or a poor fit for the stated use case (details in Section 4). The plan below reflects the corrected, verified version. Net assessment: worth building. Estimated 75–80% chance of a working, demoable system in 3–4 months of focused effort.

# 2. Problem Statement

Manufacturing companies generate large volumes of unstructured, disconnected information: inspection and maintenance videos, machine photographs, engineering drawings, manuals, SOPs, and maintenance/inspection reports. A typical question — e.g. “Find the video where the hydraulic pump was inspected and tell me what problem was identified” — requires connecting a video moment, a maintenance report, and a manual section. Keyword search cannot make that connection because the evidence lives in different modalities and different systems.

# 3. Proposed Solution

## 3.1 What the system does

Given a query like the one above, the system returns: the specific video segment (with timestamp), the relevant report excerpt, the relevant manual section, and a single generated answer that cites all three — with a “watch this segment” jump-to-timestamp affordance.

## 3.2 Two distinct ML problems

- Retrieval: given a query, find the right video segment, image, and document across modalities.

- Grounded reasoning (RAG): given retrieved evidence, generate an answer that is faithful to that evidence.

Keeping these separate matters for both engineering and evaluation — retrieval quality (Recall@k, IoU) and answer quality (faithfulness, correctness) are measured independently.

## 3.3 High-level architecture

- Query → text/image/video encoders (pretrained, not trained from scratch) → vector search → candidate pool

- Cross-modal rerank (LLM-based, not a custom-trained reranker) → top-K evidence

- Evidence assembled into context → multimodal LLM → grounded answer with citations and timestamp

# 4. Dataset Strategy — Verified Facts

Each candidate dataset was individually checked against its source paper. Results:

| Dataset | Verification status | What it actually contains | Role in our project |
| --- | --- | --- | --- |
| LoVR | Verified real (arXiv 2505.13928) | 467 long videos + 40,804 fine-grained clips, high-quality captions, built for long-video text retrieval. | Benchmark/methodology reference for whole-video and clip-level retrieval. |
| GEM (GEM-V / GEM-I) | Verified real (2021, Microsoft/ACL) | 1.2M query-image-title triplets (20 languages) + 99K query-video-title triplets (30 languages). Generic web content — no manufacturing focus. | General-purpose retrieval baseline / pretraining signal only. |
| FORGE | Verified real (arXiv 2604.07413) | ~12,000 samples: 2D images + 3D point clouds with fine-grained labels (exact model numbers). Evaluates MLLMs on workpiece verification, surface inspection, assembly verification. | Domain-relevance / generalization check for image understanding. NOT a source of video, reports, or manuals. |
| InspecSafe-V1 | Verified real (arXiv 2601.21173, Tsinghua/Alibaba) | 41 inspection robots, 2,239 sites, 5,013 instances. Segmentation, safety labels, infrared video, audio, depth/radar point clouds, environmental sensors. | Domain-generalization / safety-assessment reference. NOT linked to maintenance manuals or reports. |
| MELON | Could not verify — no trace found under this name; likely a fabricated citation | N/A | Dropped from the project entirely. |
| MomentSeeker (replacement) | Verified real | Long-video moment retrieval benchmark; evaluates locating key moments in long videos from text/image/video-conditioned queries. | Literature anchor for our temporal/moment retrieval phase, in place of MELON. |

Critical finding:

No existing public dataset links manufacturing video segments to maintenance reports and manuals the way our target demo requires. This connective layer does not exist anywhere and must be built in-house. This is addressed directly as “Phase 0” below — not assumed away.

# 5. Project Plan

Built around pretrained, off-the-shelf components wherever possible. The team's real contribution is the integration pipeline and the self-built evidence corpus, not training new models.

| Phase | Description | Est. time |
| --- | --- | --- |
| 0 — Build linked corpus | Source 20–30 real manufacturing/inspection videos; auto-segment & caption with a VLM; write (and human-check) maintenance-report and manual excerpts tied to specific timestamps. | 2–3 weeks |
| 1 — Whole-video retrieval baseline | Pretrained video-text embedding model (e.g. InternVideo2, LanguageBind) + cosine similarity. No training. | 1 week |
| 2 — Temporal / segment retrieval | Chunk long videos into clips, embed each, match query → segment. Anchor to MomentSeeker methodology. | 1.5–2 weeks |
| 3 — Image retrieval | CLIP / SigLIP / DINOv2 over manufacturing images (own corpus + optional FORGE for generalization checks). | 1 week |
| 4 — Document / RAG index | Chunk manuals & reports; hybrid dense + BM25 retrieval (FAISS / Chroma). | 1 week |
| 5 — Cross-modal fusion + generation | LLM-based reranker/reasoner over candidates from all modalities; generate grounded answer. | 1.5–2 weeks |
| 6 — Evaluation & ablation | Recall@k, MRR, IoU (video), LLM-as-judge faithfulness/correctness; text-only → +image → +video → full-system ablation. | 1–1.5 weeks |
| 7 — Demo UI | Search box, evidence panel, click-to-jump video timestamp. | 1 week |

Total estimated timeline: 10–13 weeks of focused solo effort, or shorter with 2 people in parallel.

# 6. Success Criteria & Realistic Expectations

- Working, demoable end-to-end system in 3–4 months: ~75–80% likelihood.

- Full rigorous ablation study with statistically robust numbers: lower likelihood (~35–40%) given a small, self-built evaluation set — acceptable for a portfolio/internal demo, not for a publication-grade claim.

- Biggest controllable risk: Phase 0 scope creep (“just a few more videos”). Recommend a hard cap — e.g. 25 videos, 2 weeks — enforced up front.

Definition of “success” for this project: a system that, given a natural-language query, retrieves the correct video segment, image, and document, and produces an answer that a human reviewer judges faithful to that evidence — demonstrated on our own corpus, with honestly-reported (not overstated) metrics.

# 7. Relevance vs. Industry-Level Systems

For calibration: Siemens and NVIDIA announced (CES 2026) an Industrial AI Operating System spanning design, manufacturing, and operations, plus nine separate AI copilots across their product lifecycle and operations software, with a reference deployment (PepsiCo) reporting a 20% throughput increase and 10–15% capex reduction from digital-twin simulation at real plants.

Our project is not a competitor to that, and should not be pitched as one. The honest comparison:

- Scale: their systems span live plants and supply chains with production sensor/ERP integration; ours is a demo over a curated corpus.

- Reliability & governance: production industrial AI must handle real sensor noise, uptime guarantees, and safety-critical failure modes; ours does not need to survive a real factory floor.

- Evaluation: theirs is validated against real operational KPIs; ours is validated against a self-built evaluation set.

What this project does demonstrate well: the specific technical skill set — multimodal retrieval, temporal video grounding, and evidence-based RAG — that sits underneath exactly this category of product, built and evaluated honestly at prototype scale. That is a legitimate and current story to tell, provided we frame it as a prototype of the underlying retrieval/grounding layer, not as “industrial AI” in the Siemens/NVIDIA sense.

# 8. Key Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Video/manual licensing | Keep the corpus private; use only self-filmed or explicitly open-licensed content if distribution is ever needed. |
| Small eval set → noisy, gameable metrics | Report metrics with explicit sample-size caveats; avoid overfitting retrieval tuning to the small set. |
| Self-authored ground truth is partly circular | State this limitation explicitly in any write-up rather than presenting numbers as fully independent validation. |
| Domain shift from benchmark datasets to our footage | Budget time to test retrieval quality directly on our own videos, not just assume benchmark performance transfers. |
| Phase 0 scope creep | Hard cap: 25 videos, 2 weeks, move to Phase 1 regardless of “completeness.” |

# 9. Recommendation

Proceed. The one assumption that would have derailed this project — that a ready-made dataset linking manufacturing video, reports, and manuals exists — is false, and has been designed around via Phase 0. The remaining risks are known, manageable, and typical of any applied ML prototype. Recommended next step: assign owners for Phase 0 (corpus) and Phase 1–3 (retrieval) in parallel, with a checkpoint at week 4 to confirm retrieval quality before committing to the fusion/RAG phases.